# Crown2026 — 48-Hour Recovery & Stabilization Plan

This document defines the emergency recovery plan to reassert control, restore momentum, and establish a stable execution baseline for the Crown2026 project within 48 hours. The objective is stabilization and credibility, not full feature completion.

## Primary Goal

By the end of 48 hours, Crown2026 will have:
1. One authoritative repository
2. One functioning data spine
3. A working financial aid vertical slice
4. A demo-ready narrative
5. Zero risk of work loss

## Day 1 — Stabilize & Reassert Control

Hour 0–2: Hard reset of workspace, tools, and processes.
Hour 2–4: Create CROWN_MASTER.md as the authority file.
Hour 4–8: Define minimal core data models (School, Student, Family, Staff, Enrollment).
Hour 8–12: Implement financial aid core models and logic.

## Day 2 — Seed, Demo, and Protect

Hour 12–18: Seed realistic sample data for a 300-student PK–12 school.
Hour 18–22: Prepare a narrative demo explaining tuition, aid, and audit trail.
Hour 22–24: Commit, push, tag release, and document system status.

## What Not to Do

No dashboards, no curriculum imports, no UI polish, no integrations, no refactors, and no new features during this 48-hour window.

## Final Guidance

This plan prioritizes control, clarity, and confidence. Execution discipline is more important than speed. Follow sequence, protect work, and build forward without restarting.